Book-DeepRead Agent Suite

Reformatted Team Proposal in Project Proposal Structure

Based on the original Team Proposal content, reorganized to follow the structure and presentation style of the reference Project Proposal.

Project Summary

| Item | Content |
| --- | --- |
| Project Title | Book-DeepRead Agent Suite: A Lightweight Multi-Agent AI System for In-Depth Reading of Niche Books |
| Project Team Structure | 2 team members covering 5 functional agent roles |
| Sponsoring Company | NA |
| Sponsor | NA |

Project Members and Agent Ownership

| Team Member | Primary Ownership | Additional Ownership |
| --- | --- | --- |
| GAO MINGZE | Master Control Reading Agent and overall orchestration | Niche Book Recommendation Agent |
| REN ZHENG | Content In-Depth Reading Agent | Note Organization Agent; Reading List Planning Agent |

Project Overview

The goal of this project is to build a lightweight multi-agent AI system that supports niche book discovery, in-depth reading, note organization, knowledge Q&A, and personalized reading plan generation through coordinated specialized agents.

The backlog will be structured into core system domains:

Master Control Reading Agent and task orchestration

Niche Book Recommendation and knowledge base management

Content In-Depth Reading and chapter-level knowledge analysis

Note Organization and structured reading-note support

Reading List Planning and progress tracking

Shared memory, communication protocol, and LangChain/LangGraph orchestration

Explainable and Responsible AI controls

AI-specific cybersecurity and lightweight MLSecOps/LLMSecOps practices

Lightweight UI prototype and system integration

V1 Prototype System Assumptions

Target users

Niche book enthusiasts

Readers exploring social science, classic niche works, or professional subfield literature

Users who need structured reading support rather than general-purpose chatbot answers

Supported content

Text-based niche books with chapter outlines, book information, and core knowledge points stored in a simulated internal knowledge base

Interaction modes

Natural language requests

Text-based note input

Reading goal and time-window input for planning

Core intelligence

Agentic AI design pattern with 5 collaborative agents

Built-in knowledge base and shared memory

No complex external API integration in V1

Product Vision - Niche Book Deep Reading Support Platform

The prototype enables readers to:

Discover non-bestseller niche books matched to reading preferences

Receive chapter-level analysis, core argument extraction, and reading suggestions

Ask niche knowledge questions with traceable answers grounded in the built-in knowledge base

Organize unstructured reading notes into clean structured outlines

Generate personalized reading lists and time-based reading plans

MODULE 1 - Master Control and Orchestration Layer

US-1.1 Master Control Reading Agent

Provide the system entry point for natural language reading demands, decompose compound requests, coordinate specialized agents, summarize outputs, and handle collaboration exceptions.

Tasks

Receive user reading requests and identify intent

Decompose compound tasks such as recommendation + planning or reading + note support

Schedule the appropriate specialized agents and aggregate outputs

Synchronize user reading progress and trigger human escalation for unprocessable demands

Acceptance Criteria

The system can route a multi-step request to the right agents

Final responses combine outputs from multiple agents coherently

Agent failures or unsupported requests are handled gracefully

Reading progress can be synchronized into shared memory

US-1.2 Shared Memory and Agent Communication Protocol

Support agent collaboration with shared memory storing user preferences, niche book metadata, note content, and reading progress, together with a unified communication protocol.

Tasks

Store user reading preferences, book knowledge, note content, and progress in shared memory

Define standardized communication using instruction + parameter + feedback format

Allow agents to read or write only the data relevant to their responsibilities

Enable LangChain/LangGraph-based orchestration across tasks

Acceptance Criteria

Agents can exchange structured data without manual intervention

Shared memory supports real-time data synchronization

Permission boundaries protect cross-agent data access

The orchestration layer can monitor execution state and reassign abnormal tasks

MODULE 2 - Niche Book Recommendation and Knowledge Base

US-2.1 Niche Book Knowledge Base Setup

Build a simulated internal niche book repository covering non-bestseller categories such as social science, classic niche works, and professional subfields.

Tasks

Define niche book classification criteria

Store book information, chapter outlines, and core knowledge points

Tag books by theme, difficulty, and reading purpose

Maintain a lightweight internal structure suitable for prototype retrieval

Acceptance Criteria

The knowledge base includes representative niche books across target categories

Each book record contains enough metadata to support recommendation and analysis

Knowledge base entries can be versioned and updated

The prototype does not depend on external reading platform APIs

US-2.2 Personalized Recommendation Agent

Recommend niche books based on simulated user preferences and produce recommendation reasons that can be explained to the user.

Tasks

Match user interests to niche book tags

Generate concise book introductions and recommendation reasons

Track simulated recommendation click-through behavior

Reduce recommendation bias by balancing book types and authors

Acceptance Criteria

Users receive recommendation lists aligned with their stated interests

Each recommendation includes a traceable explanation

The agent can adapt recommendations using simulated feedback

The mechanism avoids over-concentration on one author or category

MODULE 3 - Content In-Depth Reading and Knowledge Q&A

US-3.1 Chapter Analysis and Knowledge Extraction

Support chapter-by-chapter analysis for selected niche books, extracting key arguments, core knowledge points, and targeted reading suggestions.

Tasks

Analyze chapters and extract high-value concepts and arguments

Generate reading guidance such as key chapters and pacing suggestions

Associate related concepts across chapters

Differentiate handling for theoretical versus practical books

Acceptance Criteria

The system can summarize designated chapters clearly

Extracted knowledge points map back to the built-in knowledge base

Users receive actionable in-depth reading suggestions

Cross-chapter relationships are surfaced where relevant

US-3.2 Niche Knowledge Query Support

Provide natural language Q&A for niche book content while grounding answers in the internal knowledge base to reduce hallucination risks.

Tasks

Accept natural language questions about chapter content or knowledge points

Return answers limited to the scope of the internal knowledge base

Show the chapter or section basis for each answer

Escalate or decline unsupported ultra-specialized requests

Acceptance Criteria

Users can ask book-specific questions and receive grounded answers

Answers include traceable source references

The system reduces hallucination risk by staying within knowledge base scope

Requests outside scope are identified transparently

MODULE 4 - Note Organization and Personalized Reading Planning

US-4.1 Note Organization Agent

Convert unstructured niche book notes into concise structured note outlines that can be revised, retrieved, and reused by the user.

Tasks

Accept user text notes

Extract core content and remove redundant information

Organize notes by chapter or knowledge point

Store structured notes in shared memory for later retrieval

Acceptance Criteria

Unstructured note text can be converted into a structured outline

Redundant or repetitive note content is reduced

Notes are retrievable and editable

Other agents can reference organized notes when required

US-4.2 Reading List Planning Agent

Generate personalized niche book reading lists and time-based reading rhythms according to goals such as social science learning, classic reading, or professional niche exploration.

Tasks

Collect reading goals and time constraints

Build reading lists with beginner or advanced difficulty paths

Produce daily or weekly progress plans

Adjust plans based on simulated user feedback and pace changes

Acceptance Criteria

Users receive reading lists aligned to goal and time window

The plan includes a reasonable reading rhythm

Plans can be adjusted when reading pace changes

The planner can request additional books from the recommendation agent

MODULE 5 - Responsible AI, Governance, and AI Security

US-5.1 Explainable and Responsible AI Controls

Embed explainability, fairness, privacy, and governance alignment throughout the prototype so outputs can be trusted and audited.

Tasks

Attach source basis to recommendations, chapter analyses, and knowledge answers

Mitigate recommendation bias through balanced weighting

Use only simulated anonymous preference data in V1

Align decision accountability with a documented governance framework

Acceptance Criteria

Major outputs explain why they were produced

Bias mitigation rules are applied in the recommendation flow

No real personal data is required for the prototype

Agent decisions can be traced to data and logic sources

US-5.2 AI-Specific Cybersecurity Protections

Protect the system against prompt injection, hallucination risk, adversarial inputs, and unauthorized knowledge base modification.

Tasks

Build input verification and filtering for malicious prompts

Restrict output scope to the internal knowledge base

Add access control for the knowledge base and shared memory

Log security events and blocked malicious input patterns

Acceptance Criteria

Malicious or irrelevant inputs can be intercepted

Knowledge answers remain constrained to authorized data

Unauthorized data modification attempts are blocked

Security events are auditable through logs

MODULE 6 - UI Prototype and MLSecOps/LLMSecOps Support

US-6.1 Lightweight Web-Based User Interface

Provide a lightweight interface for entering natural language reading requests, viewing recommendations and plans, and editing reading notes.

Tasks

Build a Streamlit or Gradio UI prototype

Support request input, output display, note editing, and reading list viewing

Connect the UI to the orchestration layer and shared memory

Keep the interaction flow simple for prototype demonstration

Acceptance Criteria

Users can submit reading-related requests through a web UI

Key outputs can be reviewed within one interface

Notes and plans can be displayed and updated

The UI is sufficient for prototype demonstration

US-6.2 Testing, Logging, and Lightweight Monitoring

Support the prototype lifecycle with version management, automated tests, logging, and lightweight monitoring aligned to MLSecOps/LLMSecOps principles.

Tasks

Use Git for code and knowledge base version management

Build unit, integration, and AI-security tests

Record user actions, scheduling events, results, and security events in logs

Track response success rate, query accuracy, and blocked risk counts

Acceptance Criteria

Core functions are covered by lightweight automated tests

Logs support auditability and debugging

Monitoring metrics are available for prototype evaluation

The delivery workflow remains modular and maintainable

Project Boundaries

In-Scope

Build a simulated niche book knowledge base with book information, chapter outlines, and core knowledge points

Implement 5 autonomous agents and multi-agent collaboration via shared memory and LangChain/LangGraph orchestration

Develop a lightweight web-based UI prototype for natural language interaction and note/list management

Integrate explainability, responsible AI controls, AI security defenses, and lightweight MLSecOps/LLMSecOps support

Out-of-Scope

Collection of real user data or integration with real external reading platforms/APIs

Image recognition or OCR-based note capture

Complex visualization features such as graphical mind maps

Large-scale commercial support

Audio or multimedia reading support beyond text-based services

Recommended Technical Architecture

Overall Architecture - Lightweight Multi-Agent Reading Support System

User Request v Lightweight Web UI / Request Entry Layer v Master Control Reading Agent v Specialized Agents - Recommendation Agent - Content In-Depth Reading Agent - Note Organization Agent - Reading List Planning Agent v Shared Memory + Niche Book Knowledge Base v Security / Governance / Logging / Monitoring Layer

Core AI Components

Master Control Reading Agent for intent recognition, task decomposition, and result aggregation

5 specialized agents for recommendation, deep reading, note organization, and planning

Shared memory for user preferences, reading progress, notes, and collaboration state

Built-in niche book knowledge base used as the grounding source for outputs

Security and Governance Layer

Input verification and filtering for prompt injection and adversarial input defense

Knowledge base access control and limited-scope answering to reduce hallucinations

Traceable outputs for explainability and accountability

Lifecycle Support

Git version control for code and knowledge base updates

Automated unit, integration, and AI-security tests

Logging and lightweight monitoring for auditability and prototype quality assessment

Estimated Development Effort

Total estimated effort in the original proposal: approximately 75 person-days.

The table below reorganizes the original phase-based WBS into a module-based effort view so it matches the project proposal style.

| Module | Estimated Effort (Person-days) |
| --- | --- |
| Master control, orchestration, and shared memory | 14 |
| Niche book knowledge base and recommendation functions | 12 |
| Content in-depth reading and niche knowledge Q&A | 14 |
| Note organization and personalized reading planning | 10 |
| Explainable / Responsible AI and AI security controls | 10 |
| UI prototype, testing, logging, and lightweight monitoring | 10 |
| System integration and final deliverables | 5 |
| Total | 75 |

Original Phase-Based WBS Summary

| Phase | Effort | Key Deliverable |
| --- | --- | --- |
| Knowledge Base and Requirement Confirmation | 10 | Knowledge base, collaboration logic, stack confirmation |
| Agent Orchestration and Core Development | 30 | Agent code base, orchestration framework, shared memory, prototype |
| XAI/RAI and AI Security Integration | 15 | Explainability features, security defense module, test cases |
| UI Prototype and MLSecOps Pipeline Development | 10 | UI prototype, Git repo, automated tests, logging and monitoring |
| System Integration and Comprehensive Testing | 7 | Integrated prototype and test report |
| Project Deliverables Preparation | 3 | Slides, reports, and artifact package |

Key Technical Risks and Mitigation Domains

| Risk Domain | Primary Concern | Mitigation Direction |
| --- | --- | --- |
| Hallucination risk | Niche knowledge answers may become inaccurate if the scope is not controlled. | Restrict answers to the built-in knowledge base and show source basis. |
| Prompt injection / adversarial input | Malicious instructions may try to alter behavior or knowledge records. | Use input verification, filtering, and access control on sensitive resources. |
| Recommendation bias | The system may over-recommend specific authors or categories. | Apply balanced weighting and bias mitigation rules. |
| Orchestration reliability | Multi-agent execution may fail or produce fragmented outputs. | Monitor agent status, support exception handling, and reassign failed tasks. |
| Governance / accountability | Users may not trust outputs without traceability. | Record logs, expose reasoning basis, and align with governance practices. |